Person A

AI Build Guide

Classic RL Training · Orchestration · CopilotKit UI · Doom Loop Sentinel · Evaluation

Your AI builds: PPO training script · SAC training script · MuJoCo video render · Orchestrator agent · Sentinel agent · Evaluator agent · asyncio swarm runner · CopilotKit frontend (Next.js) · Weave integration · Pydantic schemas

You do NOT build: A2C training script · Countdown environment · GRPO training · Countdown inference · Race Dashboard · Model Viewer. Person B owns these.

Interface with Person B: You write spawn_plan.json. Person B reads it. Person B writes eval_result.json + heartbeat.json. You read them. That is the only dependency.

Phase 0 — Hour 0: Schema Lock & Repo Scaffold

0.1  Create Repo Structure

mkdir -p autorl/{orchestrator,agents,evaluator,training,environments,runpod,model_viewer}
mkdir -p autorl/ui
touch autorl/{orchestrator,agents,evaluator}/__init__.py
cd autorl && git init && git checkout -b person-a

0.2  Create Pydantic Schemas (orchestrator/schemas.py)

This is the contract between Person A and Person B. Write it first, commit it, push to main. CRITICAL: commit and push before splitting. Person B pulls it immediately.

0.4  Create pyproject.toml

[project]
name = "autorl"
version = "0.1.0"
requires-python = ">=3.12"
dependencies = [
    "weave", "anthropic", "pydantic>=2.0",
    "fastapi", "uvicorn", "copilotkit",
    "stable-baselines3[extra]", "gymnasium[mujoco]",
    "imageio[ffmpeg]", "torch",
]

Phase 1 — Hours 0–4: RL Training Scripts (ML Work)

1.1  training/train_ppo.py — PPO Training Script

Person A owns the PPO and SAC scripts that run locally on MuJoCo. Build PPO first — SAC derives from it. One agent in the spawn plan gets --lr 1.0 to trigger the Sentinel (NaN within ~100 steps).

1.2  training/train_sac.py — SAC Training Script

Derive from train_ppo.py — three changes: import, model class, algo name in result dict. SAC is off-policy with a replay buffer (buffer_size=100_000, learning_starts=1000). SAC typically wins the MuJoCo race.

1.3  model_viewer/render_mujoco.py — MuJoCo Video Render

After the Evaluator picks the best MuJoCo agent, the Orchestrator calls this script. Loads SB3 checkpoint, renders n_steps=500 frames with render_mode="rgb_array", saves to mp4 via imageio. The video path is sent to Person B's ModelViewer component.

Phase 2 — Hours 4–8: Orchestrator Agent

2.1  orchestrator/orchestrator_agent.py

Decorated with @weave.op(name=Orchestrator). Takes a user prompt, calls Claude Haiku, returns list[SpawnPlanEntry]. Validation loop: retry once on parse failure, fall back to hard-coded plan. Always includes one agent with lr=1.0.

2.2  orchestrator/swarm_runner.py

asyncio event loop. run_swarm(plan) spawns Sentinel + N Training Agent tasks via asyncio.gather(), waits with timeout, collects eval_result.json files, returns list[EvalResult].

2.3  agents/training_agent.py

Wraps training scripts as asyncio subprocesses. For local (PPO/SAC/A2C): asyncio.create_subprocess_exec. For RunPod (GRPO): calls Person B's pod_manager.ssh_exec(). Decorated with @weave.op(name=f"TrainingAgent_{id}_{algo}").

Phase 3 — Hours 8–14: Sentinel & CopilotKit Scaffold

3.1  agents/sentinel.py — Doom Loop Sentinel

Decorated with @weave.op(name=DoomLoopSentinel). Runs for full training duration. Reads all heartbeat.json files every 30s. Escalation: anomaly=nan_loss → immediate kill+restart. Stale > 120s → nudge (write nudge.json). Stale > 240s → kill+restart. Already restarted → kill only.

3.2  CopilotKit Next.js App + AG-UI bridge

npx create-next-app + @copilotkit/react-core. middleware.py wraps Orchestrator as FastAPI AG-UI endpoint. page.tsx has chat input + useCopilotAction for approve_spawn. ApprovalCard and SentinelAlert components. Race Dashboard and Model Viewer are built by Person B — push state from swarm runner so their components have data.

Phase 4 — Hours 14–28: Weave, Evaluator & Polish

4.1  orchestrator/main.py — Pipeline Entry Point

weave.init("autorl"). @weave.op(name="AutoRL_Pipeline") wrapping create_spawn_plan → run_swarm → evaluate_results.

4.2  evaluator/evaluator_agent.py

Decorated with @weave.op(name=Evaluator). Groups results by env family. Calls Claude Sonnet for each group with LLM ranking prompt. Pushes weave.Evaluation with ReturnScorer. Returns rankings.json.

4.3  evaluator/reporter.py

Template fill — no LLM call. Formats rankings.json into run_report.md with task, Weave URL, per-env rankings, Sentinel interventions.

4.4  Hour 16 Hard Gate

PPO + SAC on HalfCheetah through the full pipeline (Orchestrator → spawn → heartbeats → Sentinel → Evaluator → CopilotKit UI). Must be green before touching RunPod.

4.5  Model-in-Action Trigger

After Evaluator: call render_mujoco.py (your script) for best MuJoCo checkpoint → mp4. Call Person B's countdown_inference.py for best GRPO checkpoint → countdown_solve.json. Send both paths to CopilotKit state.

Phase 5 — Hours 28–36: Demo Prep & Submission

5.1  Verify lr=1.0 agent triggers Sentinel on every run. SentinelAlert card appears in CopilotKit. Visible in Weave trace.

5.2  Set Weave project to Public. Copy URL into run_report.md and submission form.

5.3  Demo dry run Hour 30: approval card → race dashboard → Sentinel alert → leaderboard → model in action. Record demo video immediately after.

End of Person A Build Guide