Person B

AI Build Guide

A2C Training · Countdown Environment · GRPO · RunPod Compute · Race Dashboard · Model Viewer

Your AI builds: A2C training script · heartbeat writer · Weave callback · RunPod pod manager · Countdown puzzle environment · GRPO training script (no SFT) · Countdown live solve output · Race Dashboard · Model Viewer

You do NOT build: PPO training script · SAC training script · MuJoCo video render · Orchestrator · Sentinel · Evaluator · CopilotKit scaffold. Person A owns these.

Interface with Person A: Person A writes spawn_plan.json. Your scripts read it via CLI args. Your scripts write eval_result.json + heartbeat.json. Person A reads them. That is the only dependency.

Phase 0 — Hour 0: Schema Lock & Environment Setup

0.1  Pull Person A's Schema

git pull origin main
git checkout -b person-b

0.2  Install Local Dependencies (Mac M3)

pip install "stable-baselines3[extra]" gymnasium[mujoco] weave imageio[ffmpeg] pydantic
python -c "import gymnasium; e=gymnasium.make('HalfCheetah-v5'); e.reset(); print('OK')"

0.3  Pre-warm RunPod (Hours 0–2)

Create a pod immediately. Do not wait until you need GRPO. RTX 4090 ~/bin/zsh.44/hr.

Phase 1 — Hours 0–4: Heartbeat Writer & Weave Callback

1.1  training/callbacks/heartbeat_writer.py — Build This First

Every training script imports this — including Person A's PPO and SAC. Background thread, writes heartbeat.json every 60s. Detects NaN/explosion (abs(loss) > 1e6) and sets anomaly="nan_loss". check_nudge() reads nudge.json from Sentinel and deletes it.

1.2  training/callbacks/weave_callback.py — Weave SB3 Callback

BaseCallback subclass. Collects episode returns from infos. Logs mean of last 10 returns every log_freq=1000 steps.

Phase 2 — Hours 2–6: A2C Training Script (ML Work)

2.1  training/train_a2c.py — A2C Training Script

Person B owns A2C — the third MuJoCo racer alongside Person A's PPO and SAC. A2C is synchronous actor-critic, no replay buffer, trains on-policy. Same CLI args and time-budget loop as PPO/SAC. Expected mean_return ~1000-3000 after 10 min.

Phase 3 — Hours 4–8: Countdown Environment & GRPO Setup

3.1  environments/countdown_env.py — Puzzle Generation & Reward

generate_countdown_prompt(numbers, target): formats puzzle as text. evaluate_solution(output, target, numbers): returns 1.0 correct / 0.5 valid-but-wrong / 0.0 invalid. Load zouxuhong/Countdown-Tasks-3to4 from HuggingFace.

3.2  training/train_grpo_countdown.py — GRPO Cold-Start (No SFT)

Qwen2.5-3B-Instruct + LoRA (~10GB VRAM on RTX 4090). No SFT required. Fixed 20-min time budget. Two agents with different seeds. countdown_reward_fn returns list of floats. GRPOConfig: num_generations=4, max_completion_length=256, lr=1e-6. HeartbeatWriter integrated. Evaluates on 100 test puzzles, writes eval_result.json.

3.3  Record Base Model Baseline — Hour 8

CRITICAL DEMO MOMENT. Run base Qwen2.5-3B-Instruct on 20 test puzzles before any GRPO training. Screenshot the success rate — this is the before picture for the demo.

Phase 4 — Hours 8–14: Integration & Verification

4.1  Test A2C locally: train_a2c.py --time-budget 120 → eval_result.json + heartbeat.json written correctly.

4.2  Test GRPO on RunPod via SSH: train_grpo_countdown.py --time-budget 300 → eval_result.json on pod.

4.3  Hour 16 gate: Person A's orchestrator must launch your scripts. Confirm CLI args, JSON outputs, and nudge.json handling all work.

Phase 5 — Hours 14–22: UI — Race Dashboard & Model Viewer

5.1  ui/components/RaceDashboard.tsx

Use useCoAgentStateRender to subscribe to state from Person A's AG-UI bridge. Each agent card: name, algo, env, status badge (gray/blue pulse/green/red), progress bar (time elapsed / budget), current reward from heartbeat.

5.2  ui/components/ModelViewer.tsx

Two sub-views. MuJoCo: HTML5 video player loading mp4 path from Person A's render_mujoco.py. Countdown: animated card sequence — puzzle shown, model chain-of-thought revealed line by line (300ms delay), checkmark or X at end. Both hidden until Person A sends model-in-action state update.

Phase 6 — Hours 22–28: Countdown Inference & Final Integration

6.1  model_viewer/countdown_inference.py — Live Puzzle Solve

Loads GRPO LoRA checkpoint on top of base Qwen2.5-3B-Instruct. Runs 5 test puzzles. Outputs countdown_solve.json: list of {numbers, target, prompt, model_response, success}. Person A's ModelViewer loads this file.

Phase 7 — Hours 28–36: Demo Prep & Final Checks

7.1  Before/after screenshots: base model success rate → GRPO-trained success rate. Side-by-side is the demo wow moment.

7.2  Expected numbers: A2C ~1000-3000 | PPO ~2000-4000 | SAC ~3000-6000 | GRPO ~55-67% | bad agent NaN within 60s.

7.3  Contingency: if RunPod broken at Hour 28, fall back to PPO + SAC + A2C local-only (3 agents). Countdown is a bonus.

7.4  Pod termination: only after demo video recorded and submission confirmed.

End of Person B Build Guide