AutoRL

Multi-Agent Reinforcement Learning Orchestration

WeaveHacks — Weights & Biases Multi-Agent Hackathon

| Duration 1.5 days (36 hours) | Team 2 engineers |
| --- | --- |
| Local Mac M3 Pro (MuJoCo) | Cloud RunPod GPU (LLM RL) |

Document version 2.0  ·  June 2026

1 Executive Summary

AutoRL is a multi-agent system where a user describes an RL task in natural language through a CopilotKit UI, and an Orchestrator agent autonomously decides the environment, selects competing algorithms, spawns N independent Training Agents that each start, monitor, and complete a training run, then hands results to an Evaluator agent that picks the best-performing model — which is shown in action live in the UI (MuJoCo video render or live maze solving).

A dedicated Doom Loop Sentinel agent monitors all spawned agents in real time. On detecting a stuck agent, it first nudges it with a corrective prompt. If the agent remains stuck, the Sentinel kills and restarts it with a modified configuration. Every agent in the system is traced end-to-end by W&B Weave.

Why it fits WeaveHacks: Genuinely autonomous agents that make decisions, monitor progress, and adapt · Doom Loop Sentinel with escalating intervention · live training race visible in CopilotKit UI · Weave traces show the full multi-agent graph

## 1.1  What Makes This Multi-Agent (Not a Pipeline)

A pipeline is a fixed sequence of function calls. AutoRL is multi-agent because each agent makes autonomous decisions during its lifecycle:

- Orchestrator: Interprets the user task, decides environment family, selects which algorithms to race, determines N, chooses execution targets — none of this is hard-coded. Different prompts produce genuinely different spawn plans.

- Training Agents: Each agent starts its training job, monitors metrics during the run (checking for divergence, NaN losses, plateau detection), and can request early termination or flag itself to the Sentinel. They are not fire-and-forget scripts.

- Doom Loop Sentinel: A persistent supervisor agent spawned at the start. It watches all Training Agent heartbeats and Weave traces. On detecting a stuck agent, it escalates: nudge → kill + restart → kill only. It makes independent intervention decisions.

- Evaluator: Reads all results, reasons about which metrics matter for this task (sample efficiency vs. final return vs. stability), and produces a justified ranking — not a fixed formula.

## 1.2  End-to-End Flow

1. User types a task in CopilotKit chat ("train an agent to run fast in a physics sim and an LLM to navigate mazes").

2. Orchestrator decides: MuJoCo HalfCheetah for locomotion (local Mac), Maze navigation for spatial reasoning (RunPod). Selects PPO + SAC for MuJoCo, GRPO for Maze. Emits spawn_plan.json.

3. CopilotKit shows an approval card: "Spawning 4 agents: 2 local MuJoCo, 2 RunPod GRPO. Approve?" User confirms.

4. Doom Loop Sentinel is spawned and begins watching.

5. N Training Agents start in parallel — each connects to its execution target, launches training, monitors progress, streams metrics to Weave.

6. Fixed time budget expires (e.g. 10 min for MuJoCo, 20 min for GRPO). Agents write eval_result.json.

7. Orchestrator spawns Evaluator agent. Evaluator compares results within each environment family, picks winners.

8. Orchestrator spawns the best MuJoCo model to render a video, and runs the best Maze model on test mazes live — both displayed in the CopilotKit UI.

## 1.3  Scope

| Item | In scope for hackathon |
| --- | --- |
| Environments | HalfCheetah-v5, Hopper-v5 (local Mac); Maze navigation (RunPod) |
| MuJoCo algorithms | PPO, SAC, A2C via Stable-Baselines3 (N configurable) |
| LLM RL algorithms | GRPO with different hparam configs on Qwen2.5-1.5B |
| N agents | Configurable; default N=4 (2 MuJoCo local + 2 Maze RunPod) |
| Time budget | Fixed per env family: 10 min MuJoCo, 20 min Maze GRPO |
| UI | CopilotKit: chat input, approval gates, live race dashboard, model-in-action viewer |
| Observability | W&B Weave: @weave.op traces, online evals, Evaluation leaderboard |
| Final output | Best model shown in action in UI + Weave leaderboard + run_report.md |

2 Architecture Design

## 2.1  System Overview

The system has five agent roles: Orchestrator (1), Training Agent (N), Doom Loop Sentinel (1), Evaluator (1), and a CopilotKit UI layer that connects the human to all of them. Agents communicate through files (spawn_plan.json, eval_result.json, heartbeat.json) and Weave traces — never directly. The Orchestrator is the sole agent that spawns and despawns other agents.

The Doom Loop Sentinel is architecturally distinct from all other agents: it runs for the entire duration of the pipeline and has read access to every other agent's Weave traces and heartbeat files. It is the only agent that can intervene in another agent's execution.

## 2.2  Agent Catalogue

| Orchestrator | The central decision-maker. Takes the user prompt from CopilotKit, decides environment family (MuJoCo or Maze), selects algorithms to race, determines N, assigns execution targets (local Mac vs RunPod), and emits spawn_plan.json. After training completes, spawns the Evaluator. After evaluation, triggers the best-model-in-action viewer in the UI. In: User prompt via CopilotKit chat Out: spawn_plan.json · spawns Training Agents, Sentinel, Evaluator Exec: @weave.op · persistent through entire run · manages agent lifecycle |
| --- | --- |

| Training Agent ×N | Each agent is responsible for one complete training lifecycle: (1) connect to execution target (local subprocess or RunPod SSH), (2) start training with assigned algo/env/hparams, (3) monitor training metrics in a loop — check for NaN losses, reward plateau, or divergence every 30s, (4) write heartbeat.json every 60s so the Sentinel can verify liveness, (5) on completion or timeout, write eval_result.json with final metrics and checkpoint path. These agents are genuinely agentic — they make monitoring decisions during training, not just launch-and-wait. In: One entry from spawn_plan.json Out: eval_result.json · heartbeat.json (every 60s) · checkpoint files · Weave online eval metrics Exec: @weave.op · local asyncio subprocess (MuJoCo) or RunPod SSH session (Maze) · fixed time budget |
| --- | --- |

| Doom Loop Sentinel | A persistent supervisor spawned at pipeline start. Monitors all Training Agents via heartbeat.json and Weave traces. Escalation ladder: (1) If heartbeat stale > 2 min, send corrective nudge — update the agent's config to try different learning rate or seed. (2) If still stuck after nudge (heartbeat stale > 4 min), kill the agent, modify the config, and restart it as a new agent. (3) If the restart also stalls, kill permanently and let the Evaluator work with fewer results. Logs every intervention to Weave. In: All heartbeat.json files · Weave trace stream Out: Corrective nudge prompt · kill signal · restart spawn request to Orchestrator Exec: @weave.op · persistent · runs independently of all Training Agents · reads heartbeats every 30s |
| --- | --- |

| Evaluator | Spawned by the Orchestrator after all Training Agents complete or timeout. Reads all eval_result.json files. Ranks agents within each environment family (MuJoCo agents ranked against each other, Maze agents ranked against each other — never cross-environment). For each family, identifies the top 1-2 performing models. Uses an LLM call to reason about why the winner won (not a fixed formula). Pushes results to Weave Evaluation with custom scorers. Returns rankings.json to the Orchestrator. In: N × eval_result.json · Weave trace summaries Out: rankings.json · Weave Evaluation leaderboard · written rationale per environment family Exec: @weave.op · Weave Evaluation API · LLM call for rationale generation |
| --- | --- |

| CopilotKit UI Layer | Not an agent itself, but the human-agent interface. Provides: (1) Chat input for task description, (2) Approval card before spawning (shows N agents, estimated cost, execution targets), (3) Live race dashboard via useCoAgentStateRender showing each agent's status, current reward/accuracy, and time remaining, (4) Doom Loop alerts when Sentinel intervenes, (5) Model-in-action viewer at the end: MuJoCo video render + live maze solving. In: User input · Orchestrator state updates · Sentinel alerts Out: User approval · task prompt to Orchestrator Exec: Next.js + CopilotKit React SDK · AG-UI protocol · useCoAgent, useCopilotAction hooks |
| --- | --- |

## 2.3  Data Contracts

### spawn_plan.json  (Orchestrator → Training Agents)

[
  {"id":"agent_1","algo":"PPO","env":"HalfCheetah-v5","exec":"local","time_budget_min":10,"hparams":{"lr":3e-4}},
  {"id":"agent_2","algo":"SAC","env":"HalfCheetah-v5","exec":"local","time_budget_min":10,"hparams":{"lr":3e-4}},
  {"id":"agent_3","algo":"GRPO","env":"Maze-5x5","exec":"runpod","time_budget_min":20,"hparams":{"model":"Qwen/Qwen2.5-1.5B","sft_warmup":true,"seed":42}},
  {"id":"agent_4","algo":"GRPO","env":"Maze-5x5","exec":"runpod","time_budget_min":20,"hparams":{"model":"Qwen/Qwen2.5-1.5B","sft_warmup":true,"seed":123}}
]

### heartbeat.json  (Training Agent → Sentinel, every 60s)

{
  "agent_id":"agent_1","timestamp":"2026-06-07T14:32:00Z","status":"training",
  "steps_completed":12000,"current_reward":2341.5,"loss":0.043,"anomaly":null
}

### eval_result.json  (Training Agent → Evaluator)

{
  "agent_id":"agent_1","algo":"PPO","env":"HalfCheetah-v5","status":"completed",
  "mean_return":4823.1,"std_return":312.4,"steps_trained":50000,
  "wall_time_s":540,"weave_run_id":"abc123","checkpoint_path":"./checkpoints/agent_1/"
}

## 2.4  Doom Loop Sentinel — Escalation Protocol

The Sentinel reads all heartbeat.json files every 30 seconds and applies the following escalation ladder:

| Condition | Action | Effect |
| --- | --- | --- |
| Heartbeat stale > 2 min | NUDGE: update agent config (new learning rate, new seed), inject corrective prompt | Agent retries with modified params; Sentinel logs intervention to Weave |
| Still stale > 4 min after nudge | KILL + RESTART: terminate agent process, create new spawn_plan entry with modified config, request Orchestrator to spawn replacement | New agent starts fresh; old agent marked status=restarted in eval_result.json |
| Replacement also stalls (> 4 min) | KILL ONLY: terminate permanently | Agent marked status=failed; Evaluator works with fewer results |
| Agent reports anomaly: NaN in heartbeat | Immediate KILL + RESTART (skip nudge) | NaN loss is unrecoverable; restart with halved learning rate |

Why one Sentinel, not per-agent guards: A single Sentinel has a global view: it can detect that 3 of 4 agents are stuck (maybe RunPod is down) and make a systemic decision (fall back to local-only) instead of each guard acting independently. This is a genuinely multi-agent coordination pattern.

## 2.5  Execution Environments

| Property | MuJoCo / Gymnasium (local Mac M3) | Maze Navigation / GRPO (RunPod GPU) |
| --- | --- | --- |
| Environments | HalfCheetah-v5, Hopper-v5 | Procedural 5×5 mazes (mazes-dataset lib) |
| Algorithms | PPO, SAC, A2C (Stable-Baselines3) | SFT warmup → GRPO (trl library) |
| Model | MLP policy (SB3 default) | Qwen2.5-1.5B |
| Time budget | 10 minutes per agent | 20 minutes per agent |
| Reward | Dense (physics return) | Binary: +1 target reached, 0 otherwise |
| Baseline | Random policy: ~0 return | Base model: 0% maze success |
| Expected result | PPO ~3k, SAC ~5k return | 70-90% maze success after GRPO |
| Best model in action | Rendered video clip of trained agent | Live maze solving in CopilotKit UI |
| Weave logging | Every 1k steps via SB3 callback | Every GRPO step via trl callback |

## 2.6  Weave Integration

| Weave feature | How AutoRL uses it |
| --- | --- |
| @weave.op | Every agent method is a named trace node: Orchestrator, TrainingAgent_PPO, Sentinel, Evaluator |
| Online evals | Training Agents push reward/accuracy every 30s; visible as live charts in Weave during the race |
| weave.Evaluation | Evaluator pushes final rankings as a scored Evaluation with per-environment leaderboard |
| Trace tree | Judges see: Orchestrator → [N parallel Training Agents] + Sentinel → Evaluator — true multi-branch graph |
| Sentinel interventions | Every nudge/kill/restart is a Weave trace event — judges can see the Sentinel working |

## 2.7  CopilotKit Integration

| CopilotKit feature | How AutoRL uses it |
| --- | --- |
| CopilotChat | User types task description; Orchestrator responds with its plan |
| useCopilotAction (approval) | Before spawning: card shows N agents, envs, estimated cost. User clicks Approve. |
| useCoAgentStateRender | Live race dashboard: agent cards with status, current reward, time remaining, all updating in real time |
| useCopilotAction (sentinel) | When Sentinel intervenes, an alert card appears: "Agent 2 stuck. Restarting with lr=1e-4." |
| Generative UI (results) | MuJoCo: video player component. Maze: live inference component showing model solving test mazes. |

3 Project Plan (1.5 Days / 36 Hours)

## 3.1  Success Criteria

- User types a task in CopilotKit and sees N agent cards appear on the race dashboard, updating in real time.

- At least 2 MuJoCo agents and 1 Maze agent produce eval_result.json files that appear on the Weave leaderboard.

- The best MuJoCo model plays a rendered video in the UI. The best Maze model solves test mazes live.

- The Doom Loop Sentinel demonstrates at least one intervention (nudge or kill+restart) visible in Weave traces.

## 3.2  Milestones

| Phase | Time | Person A — Orchestration, UI & Eval | Person B — RL Training & Compute |
| --- | --- | --- | --- |
| Day 1 Morning | Hours 0–4 | Hour 0: schema lock (both). CopilotKit Next.js app scaffolded. Orchestrator agent shell. Weave project init. spawn_plan.json validation (Pydantic). | Hour 0: schema lock (both). SB3 PPO + SAC train scripts. eval_result.json + heartbeat.json writers. MuJoCo verified on M3 locally. |
| Day 1 Afternoon | Hours 4–8 | Orchestrator: prompt → env decision → algo selection → spawn_plan.json. CopilotKit approval card wired. Sentinel skeleton reading heartbeat files. | Weave SB3 callback (every 1k steps). RunPod pod pre-warmed. Maze dataset generated (50k mazes). SFT training started on RunPod. |
| Day 1 Evening | Hours 8–14 | Sentinel escalation logic: nudge → kill+restart → kill. @weave.op on all agents. asyncio swarm runner spawning Training Agents. CopilotKit race dashboard (useCoAgentStateRender). | SFT completed. GRPO train script tested on RunPod. Base model 0% baseline recorded. Heartbeat writer integrated into both SB3 and GRPO scripts. |
| Day 2 Morning | Hours 14–20 | N=2 local-only end-to-end MUST be green by Hour 16. Evaluator agent: reads eval_result.json, ranks within env family, LLM rationale. Reporter writes run_report.md. | GRPO training verified end-to-end on RunPod. MuJoCo video render script (SB3 + render_mode=rgb_array → mp4). Integration: all 4 agents producing eval_result.json. |
| Day 2 Afternoon | Hours 20–28 | Full N=4 race. CopilotKit model-in-action viewer: video player + live maze inference component. Sentinel demo: deliberately trigger a stuck agent to show intervention. | Integration testing with Orchestrator. Baseline numbers validated. RunPod teardown confirmed. Contingency N=2 local-only fallback locked and tested. |
| Day 2 Evening | Hours 28–36 | Weave project public. README. Demo video recorded by Hour 32. Demo dry run at Hour 30 (both). Submission packaging. | Final demo run. Before/after maze clip. All eval_result.json archived. Pod terminated only after submission. |

## 3.3  Critical Path

The critical path is: SFT on RunPod (Hours 4–10) → GRPO verified (Hours 10–14) → N=4 integration (Hours 16–20). If SFT is not done by Hour 10, the Maze story is at risk. Mitigation: SFT starts at Hour 4, runs unattended while Person B does MuJoCo work locally. If it fails, fall back to N=2 MuJoCo-only by Hour 16.

Hard gate — Hour 16: N=2 local-only (PPO + SAC on HalfCheetah) MUST work end-to-end through the full pipeline: Orchestrator → Training Agents → Sentinel → Evaluator → UI. This is the minimum viable demo. Everything after Hour 16 is additive.

## 3.4  Risk Register

| Risk | Probability | Mitigation |
| --- | --- | --- |
| RunPod pod startup > 10 min | Medium | Pre-warm at Hour 0; keep alive until submission. Budget: ~$30 for 36h on RTX 4090. |
| SFT on 50k mazes takes > 6 hours | Medium | Start at Hour 4 unattended. If not done by Hour 10, reduce to 20k mazes (lower accuracy but still > 0%). |
| GRPO does not converge | Low | Partial reward curve is still compelling. 0% → 40% is worse than 0% → 90% but still demonstrates the concept. |
| CopilotKit AG-UI integration issues | Medium | Fall back to terminal + Weave UI only. CopilotKit is additive, not critical path. |
| MJX-JAX broken on M3 | Low | Standard MuJoCo CPU. Slower but functional within 10-min budget. |
| Sentinel never fires (nothing gets stuck) | High | Deliberately seed one agent with a bad learning rate (lr=1.0) to guarantee divergence and trigger the Sentinel for demo. |
| Demo network failure | Low | Pre-record 2-min video by Hour 32. |
| API costs exceed budget | Low | Use claude-haiku for planning agents. Reserve sonnet for Evaluator rationale only. Budget $15 total for LLM calls. |

4 Two-Person Workload Split

## 4.1  Division Philosophy

Person A owns the agent brains, classic RL training (PPO + SAC), the UI scaffold, and the supervisor. Person B owns the LLM fine-tuning stack (SFT + GRPO), maze RL, A2C training, compute infrastructure, and the model-in-action UI display. The interface boundary is spawn_plan.json (A writes, B reads), eval_result.json (B writes, A reads), and heartbeat.json (B writes, A reads via Sentinel). Neither person blocks the other after the Hour 0 schema lock.

Rebalancing from v1: In the previous plan, Person B was overloaded. Now Person A owns the Sentinel (watches heartbeats — needs to exist on the orchestration side) and the CopilotKit UI (frontend work). Person B focuses purely on training scripts + compute. Both workstreams are roughly equal.

## 4.2  Person A — Classic RL Training, Orchestration, UI Scaffold, Sentinel & Eval

### Hours 0–14 (Day 1)

- Hour 0: schema lock (both). Define spawn_plan.json, eval_result.json, heartbeat.json schemas in SCHEMA.md.

- PPO training script (training/train_ppo.py): time-budget loop, HeartbeatWriter, WeaveLogCallback. One agent intentionally gets lr=1.0 to trigger the Sentinel.

- SAC training script (training/train_sac.py): same pattern as PPO, off-policy with replay buffer. SAC typically wins the MuJoCo race.

- MuJoCo video render (model_viewer/render_mujoco.py): SB3 checkpoint → rgb_array frames → mp4 via imageio.

- Orchestrator agent: prompt → decides env family + algorithms → emits spawn_plan.json. Pydantic validation on output.

- CopilotKitMiddleware wrapping Orchestrator as AG-UI endpoint (FastAPI backend). asyncio swarm runner: reads spawn_plan.json, spawns N Training Agent tasks + Sentinel, collects results.

- @weave.op on Orchestrator, Sentinel. Weave project init with weave.init().

### Hours 14–28 (Day 2)

- Evaluator agent: reads N eval_result.json, ranks within each environment family using LLM reasoning (not a fixed formula).

- Weave Evaluation: push rankings as weave.Evaluation with custom scorers.

- CopilotKit UI: chat input, ApprovalCard (useCopilotAction), SentinelAlert component.

- Model-in-action trigger: after Evaluator picks winners, call render_mujoco.py for video path + Person B's countdown_inference.py for Countdown JSON; send both to CopilotKit.

- Sentinel demo: deliberately bad agent config (lr=1.0) to trigger and showcase Sentinel intervention.

- N=2 local-only green by Hour 16. N=4 full race by Hour 22.

### Hours 28–36 (final stretch)

- Weave project public. README with architecture diagram. Submission packaging.

- Demo dry run at Hour 30 (both). Demo video recorded by Hour 32.

## 4.3  Person B — LLM Fine-tuning, Countdown RL, A2C Training & UI Display

### Hours 0–14 (Day 1)

- Hour 0: schema lock (both).

- A2C training script (training/train_a2c.py): SB3, HalfCheetah, same time-budget loop as PPO/SAC. Third MuJoCo racer in the race.

- Heartbeat writer: background thread in every training script, writes heartbeat.json every 60s with steps, reward, loss, anomaly flag.

- Weave SB3 callback: BaseCallback subclass pushing episode return every 1k steps to Weave online eval.

- RunPod pod manager: create_pod(), ssh_exec(), terminate_pod(). Pod pre-warmed at Hour 2.

- Countdown environment (environments/countdown_env.py): puzzle generation, reward function (1.0 / 0.5 partial / 0.0). Load zouxuhong/Countdown-Tasks-3to4 from HuggingFace.

- GRPO training (training/train_grpo_countdown.py): Qwen2.5-3B-Instruct + LoRA, no SFT required. Start at Hour 4 on RunPod, runs unattended.

### Hours 14–28 (Day 2)

- Countdown live inference (model_viewer/countdown_inference.py): GRPO checkpoint → 5 test puzzles → step-by-step JSON for CopilotKit.

- Base model baseline recorded before GRPO — screenshot for demo.

- Race Dashboard (ui/components/RaceDashboard.tsx): useCoAgentStateRender showing live agent cards with status, reward, time remaining.

- Model Viewer (ui/components/ModelViewer.tsx): video player (MuJoCo mp4) + animated Countdown puzzle solver. Reads data from Person A's model-in-action trigger.

- Full integration: all 4 agents producing eval_result.json + heartbeat.json.

### Hours 28–36 (final stretch)

- Before/after Countdown clip recorded. Final baseline numbers validated.

- Contingency N=2 local-only tested and ready. Pod terminated only after submission confirmed.

## 4.4  Shared Checkpoints

| Checkpoint | When | What to verify |
| --- | --- | --- |
| Schema lock | Hour 0 | spawn_plan.json, eval_result.json, heartbeat.json schemas written to SCHEMA.md. |
| Local smoke test | Hour 5 | Person B: PPO trains 1k steps, writes eval_result.json + heartbeat.json. Person A: Sentinel reads heartbeat. |
| Weave trace review | Hour 10 | Both open Weave. Orchestrator + TrainingAgent_PPO nodes visible. Online eval chart streaming. |
| N=2 local green | Hour 16 | PPO + SAC → Evaluator → rankings.json → CopilotKit shows results. THIS IS THE MINIMUM VIABLE DEMO. |
| N=4 full race | Hour 22 | Add 2 RunPod GRPO agents. Leaderboard shows 4 rows. Sentinel demo triggered. |
| Demo dry run | Hour 30 | Full demo cold start. Time it. Record video immediately after. |

## 4.5  Git Workflow

- Single repo, two branches: person-a and person-b off main.

- Merge to main only at checkpoints. Never mid-task.

- Person A owns: orchestrator/, agents/, evaluator/, training/train_ppo.py, training/train_sac.py, model_viewer/render_mujoco.py, ui/components/ApprovalCard.tsx, ui/components/SentinelAlert.tsx, tests/mock/

- Person B owns: training/train_a2c.py, training/train_grpo_countdown.py, training/callbacks/, environments/, runpod/, model_viewer/countdown_inference.py, ui/components/RaceDashboard.tsx, ui/components/ModelViewer.tsx, tests/integration/

- Shared: SCHEMA.md, pyproject.toml, .env.template, README.md

5 Tech Stack

| Layer | Technology |
| --- | --- |
| Orchestration | Python 3.12 · asyncio for parallel agent swarm |
| LLM calls (agent brains) | Claude Haiku for planning, Claude Sonnet for Evaluator rationale |
| RL framework (MuJoCo) | Stable-Baselines3 · Gymnasium · MuJoCo 3.x · MJX-JAX |
| RL framework (LLM) | trl GRPOTrainer · Qwen2.5-1.5B (SFT + GRPO) |
| LLM RL environment | Maze navigation · procedural 5×5 mazes (mazes-dataset) |
| Cloud compute | RunPod Python SDK · RTX 4090 ($0.44/hr) |
| Observability | W&B Weave (@weave.op, weave.Evaluation, online evals) |
| UI framework | CopilotKit + Next.js · AG-UI protocol · useCoAgent, useCopilotAction |
| Agent supervision | Doom Loop Sentinel · heartbeat monitoring · escalation ladder |
| Video render | SB3 render_mode=rgb_array · imageio → mp4 |
| Validation | Pydantic models for spawn_plan.json and eval_result.json |

6 Repository Structure

autorl/

├── SCHEMA.md                     ← data contracts (spawn_plan, eval_result, heartbeat)

├── pyproject.toml

├── .env.template                 ← WANDB_API_KEY, RUNPOD_API_KEY, ANTHROPIC_API_KEY

├── orchestrator/

│   ├── main.py                   ← entry point; asyncio event loop

│   ├── orchestrator_agent.py     ← prompt → env decision → algo selection → spawn

│   ├── swarm_runner.py           ← asyncio.gather() over N agents + sentinel

│   └── schemas.py                ← Pydantic models for all JSON contracts

├── agents/

│   ├── training_agent.py         ← start, monitor, heartbeat, complete lifecycle

│   └── sentinel.py               ← doom loop detection + escalation ladder

├── evaluator/

│   ├── evaluator_agent.py        ← rank within env family, LLM rationale

│   └── reporter.py               ← run_report.md generation

├── training/                     ← SPLIT (A: ppo/sac  |  B: a2c/grpo)

│   ├── train_ppo.py               ← PERSON A

│   ├── train_sac.py               ← PERSON A

│   ├── train_a2c.py               ← PERSON B

│   ├── train_grpo_countdown.py    ← PERSON B (GRPO, no SFT)

│   └── callbacks/

│       ├── weave_callback.py     ← SB3 → Weave online eval

│       └── heartbeat_writer.py   ← background thread, writes every 60s

├── environments/                 ← PERSON B

│   └── maze_env.py               ← maze generation + tokenized format + reward

├── runpod/                       ← PERSON B

│   ├── pod_manager.py            ← create / SSH exec / terminate

│   └── teardown.py

├── model_viewer/                  ← SPLIT (A: render_mujoco  |  B: countdown_inference)

│   ├── render_mujoco.py            ← PERSON A (SB3 checkpoint → mp4 video)

│   └── countdown_inference.py      ← PERSON B (GRPO checkpoint → live puzzle JSON)

├── ui/                           ← PERSON A

│   ├── app/

│   │   ├── page.tsx              ← CopilotKit chat + race dashboard + model viewer

│   │   └── api/copilotkit/

│   │       └── route.ts          ← AG-UI bridge endpoint

│   ├── components/

│   │   ├── RaceDashboard.tsx       ← PERSON B (agent cards with live status)

│   │   ├── ApprovalCard.tsx      ← spawn approval gate

│   │   ├── SentinelAlert.tsx     ← doom loop intervention notification

│   │   └── ModelViewer.tsx         ← PERSON B (video player + puzzle solver display)

│   └── agent/

│       └── middleware.py          ← CopilotKitMiddleware wrapping Orchestrator

└── references/

├── algo_matrix.md            ← algorithm selection decision table

└── budget_policy.md          ← time caps, cost limits

7 Demo Script (2.5 minutes)

Every beat practised. Video recorded by Hour 32. This is what judges see.

| Time | Action |
| --- | --- |
| 0:00 – 0:20 | Open CopilotKit UI in browser. Type: "Train a fast runner in a physics sim and an LLM that can navigate mazes." Orchestrator responds with its plan in chat. |
| 0:20 – 0:35 | Approval card appears: "Spawning 4 agents: 2 local MuJoCo (PPO, SAC), 2 RunPod Maze (GRPO seed=42, GRPO seed=123). Estimated cost: $0.30. Approve?" Click Approve. |
| 0:35 – 1:10 | Race dashboard lights up. 4 agent cards appear with status bars. Show SAC reward climbing faster than PPO. Show GRPO maze accuracy ticking up from 0%. Point out one agent is deliberately seeded to diverge. |
| 1:10 – 1:30 | Sentinel alert card pops up: "Agent 2 (PPO lr=1.0) detected NaN loss. Killing and restarting with lr=3e-4." Show the Weave trace node for the intervention. |
| 1:30 – 1:50 | Training completes. Evaluator runs. Weave leaderboard appears: SAC wins on HalfCheetah, GRPO seed=42 wins on Maze. Show the LLM-generated rationale. |
| 1:50 – 2:10 | MONEY SHOT: Best MuJoCo model video plays in the UI — trained HalfCheetah running. Then switch to live maze solving — model navigates a 5×5 maze step by step in the UI. |
| 2:10 – 2:30 | Open Weave. Show the full trace tree: Orchestrator → [4 Training Agents + Sentinel] → Evaluator. Point out the Sentinel intervention node. "Change the prompt, change N, get a different race." |

End of document